## Slide 1
AI-Assisted
Development
Workflow
ADW Framework
Never let the AI guess.
Structured phases, approval gates, production-ready results.
Works with Claude · ChatGPT · Copilot · Codex CLI · any AI coding assistant

## Slide 2
The Problem
Without structure, AI coding assistants fail predictably
Silent Assumptions
AI guesses instead of asking — wrong architecture, wasted work
Scope Explosion
No triage means every task gets the same process, or none at all
Context Overflow
Large tasks exceed conversation limits — AI forgets earlier decisions
Production Gaps
Tests pass but no security review, no rollback plan, no observability
This framework prevents all four.

## Slide 3
The Workflow
Every task follows structured phases — size determines which ones run
TRIAGE
DISCOVER
PLAN
DESIGN
BUILD &
TEST
DOCUMENT
Approval Gates
AI waits for "approved"
Loop-backs
Stops when reality ≠ plan
Size Scaling
Small tasks skip ceremony
Context Handoffs
Templates for continuity

## Slide 4
Triage: Size Your Task
First step of every task — determines which phases run
S
Small
Bugfix, typo, config
Quick Q&A → Lightweight Plan → Build → Doc
M
Medium
New feature, refactor
Discover → Plan → [Design] → Build → Doc
L
Large
New project, multi-module
Full workflow with Design phase
XL
Mega
Rewrite, platform, 10+ files
Decompose → 3–7 parallel sub-tasks → Integrate
Context is finite — treat it like a budget. Every file read is a spend.

## Slide 5
Discover & Plan
Eliminate unknowns, then create a concrete implementation plan
Phase 1: Discover
Read repo: README, CLAUDE.md, AGENTS.md
Targeted search (rg, grep, git log)
Compare current state vs. request
Ask structured questions with recs
Compact answers: "1b 2a" or "defaults"
Compress findings into ≤30 line summary
Phase 2: Plan
Evaluate 1–3 architecture options
Identify risks and edge cases
Ordered steps with file paths & tests
Security + operability sections (M+)
Load prompt packs on demand only
⛔ Present plan — wait for "approved"
No commands, edits, or plans that depend on unresolved material unknowns.

## Slide 6
Build & Test → Document
Build & Test
1.
One plan step at a time
2.
Build + test after each step
3.
Fix failures before moving on
4.
Tests alongside code, not after
5.
Self-review with PR checklist
6.
Every 3 iterations: assess context
↩ Loop-back: stop & flag when reality ≠ plan
Document
README & CHANGELOG
Keep docs in sync with every change
Architecture Docs
Update AGENTS.md for future AI sessions
Release Readiness
Size-scaled checklist for production gates
Release Notes
Auto-generated from plan + git diff

## Slide 7
Mega Task Decomposition
For tasks too large for a single conversation
DISCOVER
Full Q&A
DECOMPOSE
3–7 sub-tasks
CONTRACTS
Shared first
PARALLEL
Agent per task
INTEGRATE
Merge & test
Automation Scripts
decompose.sh
Creates branches, worktrees, and brief files
run-agents.sh
Launches parallel Claude Code / Codex agents
check-integration.sh
Validates merge readiness, contracts, tests
generate-agents-md.sh
Captures project knowledge for future sessions
All scripts support --dry-run · PowerShell equivalents (.ps1) included

## Slide 8
Project-Type Playbooks
Architecture, folder structure, Q&A, and build/test commands per stack
Playbook
Architecture
Use Case
.NET Web API
Clean (Onion)
REST APIs, services
Blazor WASM
Clean + Components
Blazor frontends
.NET MAUI
MVVM + Clean + Shell
Mobile apps
Unity
Clean + asmdef layers
Games
ESP32
HAL → Services → App
IoT / Embedded
MCP Server
Handler-per-tool
MCP tool servers
Static Site
Component-based
Landing pages
Coming next: Blazor Server · React/Next.js · Python FastAPI · Docker

## Slide 9
Production Readiness
Size-scaled gates — not every task needs everything
Gate
Small
Medium
Large / Mega
Tests pass
Human code review
SAST / code scanning
Dependency scan
Threat model
If auth/data
Rollback plan
SLO impact assessed
Observability
If new endpoint
SBOM generated

## Slide 10
Prompt Packs & Skill Architecture
Prompt Packs
Specialized templates loaded at the right phase:
Threat Model
Plan — auth / PII / payments
PR Review
Build — self-review checklist
Refactor Safety
Plan — behavior preservation
Test Strategy
Plan — test before code
Migration
Plan — DB / data changes
Release Notes
Document — user-facing notes
3-Layer Progressive Loading
SKILL.md
Always loaded · 213 lines
Core rules, phase sequence, decision logic
References
On demand · 507 lines
Plan template, checklists, AI policy, handoffs
Playbooks
On demand · 437 lines
7 project types with arch & build rules
Total: 1,157 lines — but only 213 are always in context. The rest loads only when needed.

## Slide 11
Anti-Patterns
What NOT to do when working with AI coding assistants
Don't
Do instead
"Just build it"
Always start with triage
Let AI assume
Q&A gate until zero unknowns
Implement all at once
One plan step at a time
Silently deviate from plan
Stop and flag deviations
Write tests after all code
Tests alongside each step
Skip approval gates
Wait for "approved" before Build
Run mega in one session
Decompose into 3–7 sub-tasks

## Slide 12
Roadmap
1
Prompt Packs
Done
Threat model · PR review · refactor safety · test strategy · migration · release notes
2
Multi-Agent Automation
Done
Decompose script · agent runner · integration checker · AGENTS.md generator
3
Production Hardening
Planned
GitHub Actions templates · pre-commit hooks · SBOM tooling · security scanning
4
More Playbooks
Planned
Blazor Server · React/Next.js · Python FastAPI · Docker
MIT Licensed · Contributions welcome · See ROADMAP.md for priorities

## Slide 13
Get Started
Option 1 — Use as Prompts
Copy the prompt templates from the framework docs into your AI conversations.
Start every task with:
I want to [describe task].
Assess the size and tell me
which phases to run.
Option 2 — Install as Skill
Drop the dev-workflow/ folder into your Claude skills directory. The AI automatically follows the workflow.
skills/
dev-workflow/
SKILL.md <- always loaded
Core principle: never let the AI guess.
MIT Licensed · Contributions welcome · github.com